Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Leave Approval System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task |  | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Create scoped application, configure roles (Employee, Manager, Administrator), create Leave Request table and application modules |  | 8 | High |  |
| Sprint-2 | Leave Request Management | USN-2 | Develop leave request form, validate leave details, create Business Rules, allow employees to submit leave requests |  | 9 | High |  |
| Sprint-3 | Approval Workflow & Notifications. | USN-3 | Manager approval/rejection, Flow Designer automation, email notifications, update leave status |  | 8 | High |  |
| Sprint-4 | Testing and Documentation | USN-4 | System testing, bug fixes, reports, final documentation, presentation preparation |  | 5 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 Days | 22 June 2026 | 23 June 2026 | 8 | 23 June 2026 |
| Sprint-2 | 9 | 2 Days | 24 June 2026 | 25 June 2026 | 9 | 25 June 2026 |
| Sprint-3 | 8 | 2 Days | 26 June 2026 | 27 June 2026 | 8 | 27 June 2026 |
| Sprint-4 | 5 | 1 Day | 28 June 2026 | 28 June 2026 | 5 | 28 June 2026 |

Velocity:

- Total Story Points: 30

- Total Duration: 7 days

Average Velocity = 30 ÷ 7 ≈ 4.3 story points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts